AUIB VMS Testing Procedure

Project: AUIB Volunteer Management System (VMS)

Last Updated: December 4, 2025

| Version | Date | Description | Author |
| --- | --- | --- | --- |
| 1.0 | 2025-12-04 | Initial draft based on AUIB VMS Strategy. | Abdullah M. |

-----Table of Contents

- Introduction
1.1 Purpose
1.2 Scope
1.3 Document Overview

- Test Environment
2.1 Hardware and Software Requirements
2.2 Network Configuration

- Test Cases & Coverage
3.1 Feature Coverage Matrix
3.2 Key Test Scenarios

- Test Execution
4.1 Entry Criteria (Pre-conditions)
4.2 Test Execution Steps & Approaches
4.3 Pass/Fail and Exit Criteria

- Defect Management
5.1 Logging Defects
5.2 Defect Tracking and Reporting

- Test Sign-off
6.1 Criteria for Test Sign-off
6.2 Test Summary Report

- Appendix
7.1 Glossary and Acronyms
7.2 Tooling and References
7.3 Future Enhancements

-----1. Introduction
1.1 Purpose

This document defines the end-to-end testing strategy for the AUIB Volunteer Management System (VMS). The primary goals are to:

- Guarantee core workflows (registration, event lifecycle, JWT logging, approvals, reporting, support tickets, admin settings) behave as specified.

- Provide repeatable procedures spanning automated and manual coverage.

- Align developers, QA, and operations on tooling, data, environments, and exit criteria.

1.2 Scope

This document covers all testing activities, from unit-level verification to non-functional testing, for the AUIB VMS. It includes:

- Functional Testing: Authentication, User/Role Management, Event Lifecycle, Bulk Submissions, Support Tickets & Email, Reporting & Analytics, and Settings & Audit Trail.

- Non-Functional Testing: Performance, Load, Security, Accessibility, and Disaster Recovery.

- Test Levels: Unit, Service/API, End-to-End (E2E) & UI Regression, Non-Functional, and Manual & Exploratory.

1.3 Document Overview

This document is organized to first establish the purpose and scope, followed by detailed sections on the test environment, specific test coverage, execution workflows, defect management, and the formal sign-off process. The appendices provide a reference for key terms, tools, and planned future work.

-----2. Test Environment

This section outlines the environments and configurations necessary for VMS testing.2.1 Hardware and Software Requirements

The following environments are used for testing:

| Environment | Purpose | Provisioning | Data Strategy |
| --- | --- | --- | --- |
| Local Dev | Rapid iteration, unit/service tests | python -m venv, local PostgreSQL | python manage.py init-db and targeted inserts. |
| Docker Demo | Demo + manual regression | docker-compose -f docker-compose.demo.yml up --build | Uses seeded demo data. Reset by docker-compose down -v. |
| CI/Test | Automated pytest + lint | GitHub Actions | Fresh PostgreSQL (vms_test), run python manage.py init-db + seed. |
| Staging | Pre-prod sign-off | Mirrors production infra | Snapshot prod DB (scrub PII), run full regression + smoke. |

2.2 Network Configuration

Network-related configuration involves ensuring the following:

- Environment Variables: DATABASE_URL, VMS_SECRET_KEY, and SMTP settings are correctly set per the README. For CI, masked secrets must be used.

- External Services: Mocking external services (SMTP, PostgreSQL) is required for Unit Tests. Manual Email Tests verify SMTP fallbacks and EmailLog tracking.

-----3. Test Cases & Coverage

3.1 Feature Coverage Matrix

The following table outlines the main feature areas, the affected modules, and the types of tests applied:

| Feature Area | Key Modules/Templates | Test Types | Notes |
| --- | --- | --- | --- |
| Authentication & Authorization | Backend/auth.py, /login, /register, Frontend/templates/auth/* | Unit, API, E2E, Security | Includes JWT link verification and role-based redirects. |
| User & Role Management | Backend/admin.py, Backend/models.User, /admin/users | Unit, Integration, UI Regression | CRUD for admins, view-as impersonation. |
| Event Lifecycle | Backend/officer.py, Backend/log.py, Frontend/templates/manage_events.html | Unit, Integration, E2E | Covers creation, roster upload, volunteer sign-up/cancel, JWT start/stop, approvals. |
| Bulk Submissions | Backend/club.py, CSV/Excel parsing | Unit (parsers), Integration, E2E | Validate pandas parsing, status transitions, officer review. |
| Support Tickets & Email | Backend/tickets.py, Backend/email.py, Frontend/templates/tickets/* | Unit, Integration, Manual Email Test | Includes attachment handling, SMTP fallbacks, EmailLog tracking. |
| Reporting & Analytics | /officer/reports, Backend/officer.generate_report | Unit, Integration, Performance | Validate filters, CSV generation, large result handling. |
| Settings & Audit Trail | Backend/admin.py, Backend/models.Setting* | Unit, Integration, Security | Ensure audit logging and cache invalidation, SMTP tests. |

3.2 Key Test Scenarios

Key scenarios are focused on critical user workflows, particularly in the Service & API Test level:

- Role-specific dashboards: Validation of the correct landing page experience based on user roles (tests/test_home_roles.py).

- Volunteer sign-up/cancel flows: Including duplicate prevention (tests/test_volunteer_more.py).

- Registration-login lifecycle: Testing the full flow from registration through login, event join, and TimeLog creation (tests/test_volunteer_flow.py).

-----4. Test Execution

4.1 Entry Criteria (Pre-conditions)

Testing begins when the following conditions are met:

- Code is merged to the feature branch.

- Updated schemas are committed.

- The required testing environment (Local Dev, CI/Test, Staging) is fully provisioned and ready.

4.2 Test Execution Steps & Approaches

Test execution is structured across multiple levels:Unit Tests (Python / pytest)

- Scope: Pure functions, model methods, validators (e.g., Backend.models.is_valid_email, CSV parsers).

- Guidelines: Mock external services, use pytest parametrization for boundary cases, and maintain ≥80% statement coverage.

Service & API Tests

- Scope: Flask blueprints (auth, officer, club, tickets, admin, log).

- Setup: Use the Flask test client fixture with PostgreSQL, disable CSRF, and seed data using SQLAlchemy session.

End-to-End (E2E) & UI Regression

- Tooling: Playwright or Cypress + seeded Docker demo.

- Coverage: Validation of key end-to-end flows like Admin config + SMTP test, officer event creation, volunteer JWT start/stop, club leader bulk upload, and report export. Includes responsive layout validation.

Non-Functional Testing

- Performance/Load: Use Locust or k6 to simulate 500+ concurrent JWT logging sessions, bulk CSV uploads, and report exports.

- Security: Static analysis (Bandit), dependency scanning (pip-audit), and OWASP Top 10 checklist (SQL injection, XSS, CSRF, JWT tampering, privilege escalation).

- Accessibility: Axe or Lighthouse checks on major templates.

- Backup/Restore: Validation of DB dump/restore scripts.

Manual & Exploratory

- Smoke Test: Post-deployment check covering critical workflows per role (Admin, Officer, Club Leader, Volunteer).

- Email Workflow: Manual verification of email sending using a test runner or MailHog.

4.3 Pass/Fail and Exit Criteria

A test case is considered a Pass if the actual results match the expected outcomes, and a Fail otherwise. Formal sign-off is gated by the following Exit Criteria:

- All critical tests must pass.

- There must be no open Severity-1 (Sev-1) or Severity-2 (Sev-2) defects.

- Test coverage must meet the goal: ≥80% backend and ≥70% frontend.

- The Test Report must be stored in docs/releases/<version>-qa-report.md.

-----5. Defect Management

5.1 Logging Defects

Defects found during testing must be logged in Jira or GitHub Issues. Required information includes:

- Reproduction steps.

- Expected vs. Actual results.

- Environment where the defect was found.

- Relevant logs and screenshots.

5.2 Defect Tracking and Reporting

- Dashboards: Track pass/fail trends and coverage in GitHub Actions or Azure DevOps.

- Email Logs: Verify automatic entries in the EmailLog database table post-test to ensure proper instrumentation and tracking of email communications.

5.3 Severity and Priority

- Severity: To be assigned based on the impact of the defect on system functionality (e.g., Sev-1 for a showstopper, Sev-2 for a major defect).

- Priority: To be assigned based on the urgency for fixing the defect.

-----6. Test Sign-off

6.1 Criteria for Test Sign-off

Test Sign-off requires the satisfaction of all formal Exit Criteria listed in section 4.3. The Product Owner reviews the regression checklist results and approves the acceptance criteria. The QA Lead maintains this document, approves test plans, and is responsible for gating releases.6.2 Test Summary Report

The final Test Summary Report will:

- Document the overall test results (pass/fail trends).

- Include coverage metrics (backend ≥80%, frontend ≥70%).

- Be stored as a formal artifact in docs/releases/<version>-qa-report.md.

- Include archived video/screenshot artifacts for E2E tests and test IDs for traceability.

-----7. Appendix

7.1 Glossary and Acronyms

| Acronym | Definition |
| --- | --- |
| VMS | Volunteer Management System |
| JWT | JSON Web Token (used for logging volunteer time) |
| E2E | End-to-End Testing |
| CI | Continuous Integration |
| CSRF | Cross-Site Request Forgery |
| PII | Personally Identifiable Information |
| SMTP | Simple Mail Transfer Protocol |
| CRUD | Create, Read, Update, Delete |

7.2 Tooling and References

The following tools and test assets are referenced throughout this procedure:

- Primary Runner: pytest

- Code Coverage: pytest-cov

- E2E/UI Testing: Playwright or Cypress

- Load Testing: Locust or k6

- Security Scanning: Bandit / pip-audit

- Linting (Optional): ESLint / Stylelint (for JS/CSS)

- Existing Test Assets:

  - tests/test_home_roles.py (Validates role-based experiences)

  - tests/test_volunteer_flow.py (Registration → dashboard → signup lifecycle)

  - tests/test_volunteer_more.py (Cancelation + edge cases)

  - tests/test_email_send.py (Manual SMTP success/failure harness)

7.3 Future Enhancements

The following items are planned for future development:

- Automate officer approval and report export workflows (currently manual).

- Add fixtures for bulk submission CSV + Excel variations to improve data quality tests.

- Introduce contract tests for /api/* endpoints once REST services are published.

- Integrate accessibility tests into CI (Pa11y or axe-core CLI).

- Schedule quarterly disaster recovery drills validating DB backups + SMTP failover.